Yes. I would run this as one repo with two isolated Git worktrees, one owned by Subha and one by Urmila, rather than letting two Cursor sessions modify the same checkout. Subha owns architecture/integration; Urmila owns the instrumentation/cache/evaluation stream. That gives you genuine parallelism without creating two versions of the application.

The team I would use conceptually is: AI/Data Architect for pipeline/data model, Research Metadata Engineer for arXiv/OpenAlex/ROR author-affiliation logic, LLM Evaluation Engineer for your golden datasets/adjudication, Platform Engineer for EC2/RDS/caching/observability, and Red-team/Verifier for correctness and reproducibility. The Cursor Architect/Engineer/Scout/Verifier agents map neatly onto those functions.

1. Target architecture

Keep the OAI-PMH ingestion Subha already has. PaperIntelligence begins after ingestion.

arXiv OAI-PMH

│

▼

EXISTING CANONICAL RECORD

content_items

paper_metadata

│

┌──────────────┴───────────────┐

│                              │

▼                              ▼

DOMAIN / AUDIENCE                 AUTHOR / AFFILIATION

ENRICHMENT                        ENRICHMENT

│                              │

│                              ├─ OAI affiliation

│                              │

│                              ├─ local aliases/domains

│                              │

│                              ├─ ROR canonicalisation

│                              │

│                              └─ OpenAlex fallback/enrichment

│

├─ OpenRouter LLM

├─ domain

├─ subdomain

└─ audiences

│                              │

└──────────────┬───────────────┘

▼

ADJUDICATION

│

▼

CANONICAL INTELLIGENCE

│

┌─────────────────┼─────────────────┐

▼                 ▼                 ▼

audiences          people             orgs

domains          affiliations       watchlist

│

▼

downstream publishing

/ search / training

The central architectural principle should be:

Source data, model outputs, adjudicated output and current canonical state are separate. Never overwrite evidence.

That will save you enormous debugging pain later.

2. Unix/Git layout

I strongly recommend this instead of two developers using the same checkout:

~/PaperIntelligencev1/

│

├── repo/                         # canonical Git checkout / main

│

├── worktrees/

│   ├── subha/                    # Subha Cursor workspace

│   └── urmila/                   # Urmila Cursor workspace

│

└── shared_data/

└── raw/                      # optional shared raw payload cache

Create Git worktrees approximately as:

git worktree add ../worktrees/subha -b dev/subha

git worktree add ../worktrees/urmila -b dev/urmila

Inside the repository:

PaperIntelligenceV1/

│

├── README.md

├── Context.md

├── State.md

├── Backlog.md

├── BacklogClosed.md

│

├── coordination/

│   ├── subha/

│   │   ├── Context.md

│   │   ├── State.md

│   │   ├── Backlog.md

│   │   └── BacklogClosed.md

│   └── urmila/

│       ├── Context.md

│       ├── State.md

│       ├── Backlog.md

│       └── BacklogClosed.md

│

├── config/

│   ├── settings.yaml

│   ├── organisations.yaml

│   └── logging.yaml

│

├── docs/

│   ├── architecture.md

│   ├── data_model.md

│   ├── pipeline.md

│   ├── evaluation.md

│   └── runbook.md

│

├── sql/

│   └── migrations/

│

├── src/

│   └── paper_intelligence/

│       ├── ingest/

│       ├── normalize/

│       ├── audience_domain/

│       ├── author_affiliation/

│       ├── organisation_resolution/

│       ├── adjudication/

│       ├── openrouter/

│       ├── external/

│       │   ├── openalex.py

│       │   ├── ror.py

│       │   └── arxiv.py

│       ├── cache/

│       ├── observability/

│       ├── evaluation/

│       ├── db/

│       └── common/

│

├── prompts/

│   ├── audience_domain/

│   │   └── v001.md

│   └── adjudication/

│       └── v001.md

│

├── policies/

│   ├── affiliation_resolution/

│   │   └── v001.yaml

│   └── audience_domain/

│       └── v001.yaml

│

├── data/

│   ├── golden/

│   ├── fixtures/

│   └── samples/

│

├── scripts/

│   ├── run_pipeline.py

│   ├── evaluate_golden.py

│   └── backfill.py

│

└── tests/

├── unit/

├── integration/

└── golden/

Do not let Cursor agents create alternate architecture folders such as app2/, new_pipeline/, final_version/.

3. Raw external-response cache

Everything pulled externally should be replayable without another API call.

Use:

shared_data/raw/

arxiv/

2026/09/11/

openalex/

2026/09/11/

ror/

2026/09/11/

openrouter/

2026/09/11/

Filename:

{timestamp}_{request_hash}_{entity_id}.json.gz

Example:

20260911T083712Z_a91fd234_2608.02345.json.gz

Every API interaction should first calculate a deterministic request_hash.

request already cached?

│

YES ├──→ read .json.gz

│

NO ▼

external API

↓

save .json.gz

↓

parse

Also store sha256 and the file path in RDS.

Because EC2 disk should not be treated as permanent archival storage, I would later mirror this directory to S3. Do not make S3 part of the first implementation dependency.

4. Database design

Use a separate schema:

CREATE SCHEMA paper_intelligence;

Keep your existing content_items and paper_metadata. Don't duplicate them.

The new schema should have canonical tables plus append-only processing history.

Core identity tables

| Table | Purpose |
| --- | --- |
| paper_authors | Author occurrence on a particular paper |
| people | Canonical resolved human identity |
| organisations | Canonical organisations |
| organisation_aliases | MIT, Massachusetts Institute..., domains etc. |
| paper_author_affiliations | Author ↔ org relationship for this paper |
| papers_people | Paper ↔ canonical person |

paper_authors should approximately contain:

id

content_item_id

author_position

raw_name

normalized_name

person_id nullable

orcid nullable

openalex_author_id nullable

created_at

updated_at

organisations:

id

canonical_name

organisation_type

parent_organisation_id

country_code

ror_id

openalex_id

priority

is_org_of_interest

active

metadata jsonb

organisation_aliases:

organisation_id

alias

alias_type

name

domain

abbreviation

historical_name

confidence

paper_author_affiliations:

id

content_item_id

paper_author_id

organisation_id nullable

raw_affiliation

relationship_scope

evidence_type

evidence_source

evidence_value

confidence

run_id

stage_version

policy_version

created_at

That last table is particularly important. Never just store:

paper → Amazon

Preserve:

Stefan Hut

↓

Amazon

↓

evidence = OAI affiliation / OpenAlex / ROR / email etc.

5. Audience/domain enrichment

Subha's existing work should become a first-class component, not remain an ad-hoc LLM call.

Use an append-only table:

paper_classification_results

id

content_item_id

task_type

audience

domain

subdomain

result_json

method

deterministic

llm

adjudicated

manual

provider

model

prompt_version

policy_version

stage_version

confidence

run_id

created_at

Then maintain either a view or current-state table:

paper_intelligence_current

content_item_id

domain

subdomains jsonb

audiences jsonb

domain_confidence

audience_confidence

author_resolution_status

affiliation_resolution_status

updated_at

The append-only result table tells you how you arrived there.

The current table tells applications what the current answer is.

6. Run tracking

I would make this foundational, not something you bolt on later.

pipeline_runs

run_id UUID

pipeline_name

trigger_type

code_commit_sha

started_at

ended_at

status

items_input

items_succeeded

items_failed

items_skipped

created_by

metadata jsonb

stage_runs

stage_run_id

run_id

stage_name

stage_version

prompt_version nullable

policy_version nullable

started_at

ended_at

duration_ms

items_input

items_success

items_failed

items_cached

status

error_summary

Then the granular table:

item_stage_runs

id

run_id

stage_run_id

content_item_id

attempt_number

started_at

ended_at

duration_ms

status

input_hash

output_hash

error_type

error_message

metadata jsonb

This gives you:

Paper X failed

↓

which run?

↓

which stage?

↓

which version?

↓

which prompt?

↓

which external response?

↓

how long did it take?

That is exactly what was missing in the newsletter pipeline when debugging became difficult.

7. External request observability

Add:

external_requests

request_id

run_id

stage_run_id

content_item_id

provider

arxiv

openalex

ror

openrouter

endpoint

request_hash

started_at

ended_at

duration_ms

http_status

success

cache_hit

response_path

response_sha256

error_type

error_message

created_at

For OpenRouter add:

model

input_tokens

output_tokens

estimated_cost

Either to this table or a dedicated llm_requests table.

I slightly prefer a separate llm_requests table because you'll eventually want model economics and evaluation independently.

8. Version everything independently

Do not create one global:

pipeline_version = v7

Instead:

oai_normalisation      v003

audience_classifier    v007

domain_classifier      v011

affiliation_extract    v004

ror_resolution         v002

openalex_enrichment    v003

affiliation_policy     v005

adjudicator             v006

One stage changing should not imply everything else changed.

Every output carries:

stage_version

policy_version

prompt_version

code_commit_sha

where relevant.

9. Golden datasets

You already have an unusually valuable asset. Make these deployment tests, not merely reference spreadsheets.

Create:

golden_sets

golden_set_items

golden_labels

evaluation_runs

evaluation_results

Your two starting sets become:

GOLDEN_AUDIENCE_DOMAIN_V1

200 papers

170 triple-LLM adjudicated

30 manually classified

GOLDEN_AUTHOR_AFFILIATION_V1

200 papers

170 triple-LLM adjudicated

30 manually classified

Crucially preserve:

gold_label_source =

manual

llm_adjudicated

Do not pretend they have identical evidentiary quality.

For every code/prompt/policy change you should eventually be able to run:

python scripts/evaluate_golden.py \

--task author_affiliation \

--golden-version v1

and get:

Previous version: 94.1%

Candidate version: 96.0%

Resolved:       +7

Regressions:    2

False org attribution:

Previous: 3

Candidate: 1

For affiliation resolution, false-positive organisation attribution deserves heavier penalty than an unresolved author.

For your use case:

UNKNOWN is much safer than incorrectly saying “OpenAI research”.

10. Developer split

Subha — Lead / intelligence pipeline

Subha owns:

Architecture integration

Database canonical model

Audience/domain/subdomain enrichment

OpenRouter wrapper for production classification

Author/affiliation resolution policy

Canonicalisation/adjudication

Integration of both workstreams

Golden-set quality gate

Her main deliverable is:

paper

↓

domain/subdomain/audience

↓

authors

↓

affiliations

↓

canonical intelligence record

She should also own DB migrations to prevent competing schema decisions.

Urmila — Platform/evaluation stream

Urmila owns:

external request caching

.json.gz persistence

request hashing

external request logging

pipeline/stage/item-run instrumentation

OpenAlex/ROR client wrappers

golden-set loader

evaluation harness

fixtures/tests

run-report tooling

Her main deliverable is:

Every operation is reproducible,

observable, cached and measurable.

This is a good independent workstream for a newer engineer because interfaces can be tightly specified and heavily unit-tested.

She should not modify classification semantics or canonical affiliation policy without Subha reviewing it.

11. Shared interface between them

Lock this before they begin.

Every stage should follow roughly:

result = stage.process(

content_item_id=...,

run_context=...,

)

And return:

StageResult(

status="success",

data={...},

evidence=[...],

metadata={...}

)

External clients should never write directly into canonical business tables.

For example:

openalex.get_work(...)

ror.resolve_affiliation(...)

openrouter.complete(...)

return data.

The stage consuming them decides what that evidence means.

This keeps transport logic separate from intelligence policy.

12. Git operating model

At the beginning of every development cycle:

git status

git fetch origin

git rebase origin/main

Then read, in order:

Context.md

State.md

coordination/<developer>/State.md

coordination/<developer>/Backlog.md

Before Cursor changes anything, the Architect agent should update its understanding from those files.

At the end:

1. Run tests

2. Run relevant golden test

3. Update Backlog.md

4. Move completed work to BacklogClosed.md

5. Update State.md

6. Update Context.md only if architecture/context changed

7. git add

8. commit

9. push

Commit pattern:

feat(affiliation): add ROR canonical resolver

test(golden): add affiliation regression suite

obs(runs): add item stage instrumentation

fix(domain): preserve multilabel subdomains

Subha reviews and integrates Urmila's branches into main.

13. Cursor brief — Subha

Give this verbatim to Subha's Cursor Architect first.

PROJECT: PaperIntelligenceV1

ROLE: Lead engineer / architecture owner

You are working in a new Git repository for a production Paper Intelligence

pipeline.

Read before doing anything:

1. README.md

2. Context.md

3. State.md

4. Backlog.md

5. docs/*

6. coordination/subha/*

7. existing code

Do not begin coding until the Architect agent has mapped existing code against

the target architecture and proposed the minimum changes required.

CONTEXT

We ingest arXiv papers through OAI-PMH.

Existing canonical storage includes:

content_items:

- source=arxiv_oai

- source_external_id

- source_type=arxiv

- canonical_url

- title

- summary

- published_at

- updated_at

- authors_raw

- categories_raw

- raw_metadata

- source_seen_at

paper_metadata:

- arxiv_id

- doi

- abstract

- categories

- authors_raw

- submission_date

- latest_revision_date

- journal_reference

- paper_url

- html_url

- pdf_url

- enrichment_metadata

Do not duplicate this ingestion architecture.

EXISTING WORK

Audience/domain enrichment already exists in some form.

Each paper is enriched using an LLM with:

- audience relevance

- application domain

- application subdomain

All LLM access must be through OpenRouter.

We possess two golden datasets:

A. Domain/subdomain/audience

- 200 papers

- 170 adjudicated using 3 LLMs

- 30 manually classified

B. Author/affiliation

- 200 papers

- 170 adjudicated using 3 LLMs

- 30 manually classified

GOAL

Build the canonical intelligence pipeline downstream of OAI ingestion.

Major stages:

1. normalize paper authors

2. audience/domain/subdomain enrichment

3. extract existing affiliation evidence from OAI metadata

4. canonicalise organisations

5. use ROR/OpenAlex only where required

6. resolve author identity where evidence permits

7. adjudicate competing evidence

8. store canonical paper intelligence

9. evaluate every substantive change against golden datasets

ARCHITECTURAL RULES

- Evidence must never be overwritten.

- Raw source data, individual model outputs, adjudication output and canonical

current state are distinct.

- Unknown is preferable to incorrect organisation attribution.

- External clients do not make business/canonicalisation decisions.

- Every stage has its own stage_version.

- Every prompt has prompt_version.

- Every resolution policy has policy_version.

- Every run stores Git commit SHA.

- Every stage must be idempotent.

- Every stage must be independently rerunnable.

- Avoid new infrastructure unless clearly necessary.

- AWS RDS/Postgres remains the canonical structured data store.

- No LLM provider other than OpenRouter.

- Do not add agent frameworks to runtime production code.

DATABASE

You own DB migrations and canonical schema.

Implement or refine:

paper_authors

people

organisations

organisation_aliases

paper_author_affiliations

papers_people

paper_classification_results

paper_intelligence_current

golden_sets

golden_set_items

golden_labels

evaluation_runs

evaluation_results

pipeline_runs

stage_runs

item_stage_runs

Coordinate with Urmila's external_requests / caching implementation.

AUTHOR/AFFILIATION PRECEDENCE

Use existing OAI metadata first.

Suggested evidence ordering:

1. explicit paper affiliation

2. strong deterministic institution evidence

3. ROR canonical match

4. OpenAlex paper-specific authorship/institution

5. weaker author-profile evidence only as secondary enrichment

Never turn an author's current employer into the paper affiliation without

paper-specific evidence.

DOMAIN/AUDIENCE ENRICHMENT

Refactor the existing LLM enrichment into a versioned stage.

Store every model result with:

- provider

- model

- prompt version

- policy version

- stage version

- run

- confidence

- raw result or reference to raw result

Do not overwrite previous classifications.

GOLDEN TESTS

No change to classification or affiliation policy is complete until evaluated

against the corresponding 200-paper golden set.

Produce regression reports showing:

- improvements

- regressions

- unresolved cases

- false-positive organisation attribution

False affiliation attribution is especially serious.

CURSOR AGENTS

ARCHITECT:

Map existing implementation and create/update:

docs/architecture.md

docs/data_model.md

docs/pipeline.md

Backlog.md

ENGINEER:

Implement approved architecture incrementally with tests.

SCOUT:

Research only questions explicitly delegated by Architect/Engineer.

Scout must not modify production architecture.

VERIFIER:

Review diffs, run tests, run golden evaluation, inspect edge cases, and report

regressions before a task is marked closed.

FIRST DELIVERABLE

Produce an architecture delta:

- what exists

- what can be reused

- what is missing

- exact database migrations required

- exact implementation sequence

- interfaces Urmila can depend upon

Then implement the smallest vertical slice:

OAI paper

→ normalized authors

→ audience/domain classification

→ OAI affiliation extraction

→ organisation canonicalisation

→ canonical intelligence record

→ run provenance

Do not refactor unrelated code.

At the end of every development cycle:

- tests must pass

- relevant golden evaluation must run

- State.md updated

- Backlog.md updated

- completed work moved to BacklogClosed.md

- code and MD files committed together

14. Cursor brief — Urmila

Give this to Urmila's Cursor Architect.

PROJECT: PaperIntelligenceV1

ROLE: Platform / observability / evaluation engineer

Subha is lead engineer and architecture owner.

Your stream is designed to run independently without modifying classification

policy or canonical affiliation decisions.

Before doing anything read:

1. README.md

2. Context.md

3. State.md

4. Backlog.md

5. docs/*

6. coordination/urmila/*

7. existing code

Ask the Architect agent to map your assigned components before Engineer changes

code.

YOUR RESPONSIBILITIES

Build the reusable infrastructure for:

1. external API access

2. deterministic request caching

3. raw JSON gzip persistence

4. request/run/stage/item observability

5. ROR/OpenAlex client wrappers

6. golden dataset loading

7. evaluation tooling

8. unit/integration fixtures

RAW RESPONSE CACHE

External sources include:

- arXiv

- OpenAlex

- ROR

- OpenRouter

Every external request must:

1. create a deterministic request hash

2. check for an existing cache entry

3. use the cached response when valid

4. otherwise perform the request

5. store the complete raw response as timestamped JSON.gz

6. calculate SHA256

7. store request metadata in RDS

8. return parsed data to the calling stage

Example file structure:

raw/<provider>/<YYYY>/<MM>/<DD>/

<timestamp>_<request_hash>_<entity>.json.gz

Do not throw away raw responses after parsing.

OBSERVABILITY

Implement support for:

pipeline_runs

stage_runs

item_stage_runs

external_requests

We need to record:

- run ID

- stage name

- stage version

- content item

- attempt

- start timestamp

- end timestamp

- duration

- success/failure

- HTTP status when applicable

- cache hit

- input/output hashes

- raw response path

- errors

For OpenRouter additionally capture:

- model

- prompt version where supplied

- input tokens

- output tokens

- estimated cost if returned/calculable

Do not hard-code intelligence policy into client wrappers.

Examples:

ror.resolve_affiliation(raw_string)

openalex.get_work(identifier)

openrouter.complete(request)

These return structured responses.

The calling enrichment stage decides what they mean.

GOLDEN DATASET

There are two 200-paper golden datasets:

1. domain/subdomain/audience

2. author/affiliation

Each contains:

- 170 records adjudicated using 3 LLMs

- 30 manually classified

Build loaders which preserve label provenance.

Do not silently merge MANUAL and LLM_ADJUDICATED labels.

Build evaluation tooling capable of comparing:

golden answer

vs

specific pipeline version/run

At minimum report:

DOMAIN/AUDIENCE

- exact-match or appropriate multilabel accuracy

- precision

- recall

- F1

- regressions by paper

AUTHOR/AFFILIATION

- author resolution precision/recall

- organisation resolution precision/recall

- unresolved rate

- incorrect organisation attribution rate

- regressions by paper

Prefer an unresolved organisation over a wrong organisation.

TESTING

Build fixtures so unit tests do not require live OpenAlex/ROR/OpenRouter calls.

Test at minimum:

- successful API response

- API error

- timeout

- invalid JSON

- retry

- cache miss

- cache hit

- duplicate call

- gzip write/read

- checksum

- idempotent rerun

CURSOR AGENTS

ARCHITECT:

Design module interfaces and dependency boundaries.

ENGINEER:

Implement only approved modules with unit tests.

SCOUT:

Read API specifications and existing code when Engineer requires clarification.

Do not change production policy.

VERIFIER:

Test caching, replay, failure handling, DB records and golden evaluation.

IMPORTANT BOUNDARY

Subha owns:

- canonical DB semantics

- classification policy

- author/affiliation policy

- final adjudication

If your work requires changing those interfaces:

document the requirement in State.md and coordinate rather than independently

changing the contract.

FIRST DELIVERABLE

Implement:

request hash

→ cache lookup

→ external request

→ JSON.gz persistence

→ external_requests DB record

→ cached replay

against one provider first.

Use ROR as the first implementation because the client is simple.

Then generalise the same infrastructure for OpenAlex and OpenRouter.

Second deliverable:

load both golden datasets and generate a baseline evaluation report.

At the end of every cycle:

- pull/rebase

- tests

- update State.md

- update Backlog.md

- move completed tasks to BacklogClosed.md

- commit code + MD changes together

- push your branch

15. How the four Cursor agents should interact

Do not have four agents all coding simultaneously.

Use:

ARCHITECT

↓

creates plan/contracts/backlog

↓

SCOUT

↓

answers targeted unknowns only

↓

ENGINEER

↓

implements one backlog item

↓

VERIFIER

↓

tests + golden/regression review

↓

ENGINEER fixes

↓

commit

That avoids the common failure mode where four agents independently “improve” the architecture.

16. Initial task allocation

| Priority | Subha | Urmila |
| --- | --- | --- |
| P0 | Inspect/migrate existing code | Bootstrap cache/observability modules |
| P0 | Create DB canonical schema | External request persistence |
| P0 | Version current audience/domain LLM stage | JSON.gz caching |
| P0 | OAI author/affiliation extraction | ROR client |
| P1 | Organisation canonicalisation policy | OpenAlex client |
| P1 | Author identity resolution | OpenRouter instrumentation |
| P1 | Integrate adjudication | Golden dataset loaders |
| P1 | Current intelligence view | Evaluation/reporting |
| P2 | Golden regressions/fixes | Failure/replay tooling |
| P2 | End-to-end integration | Integration tests |

The main merge dependency is deliberately small:

Subha specifies DB/client interfaces. Urmila implements the infrastructure behind them.

17. First milestone I would insist on

Do not call the first milestone “pipeline working.”

Call it:

M1 — 200+200 Golden Replayable

For every golden paper, you should be able to answer:

What data did we ingest?

What external APIs did we call?

What raw responses did we receive?

Which calls came from cache?

Which stage/version produced this answer?

Which prompt/model produced the classification?

What affiliation evidence was used?

What was the final answer?

How does it compare with the golden label?

What changed versus the previous version?

If PaperIntelligenceV1 can answer those questions, you have solved the observability/versioning problem before it becomes another debugging project.

One additional recommendation: Subha should make the initial schema + interface commit before either Engineer agent makes substantial changes. Urmila can meanwhile implement/test the filesystem gzip/cache primitives. Once that first contract is on main, both worktrees rebase and you can run genuinely in parallel.